**Republic of the Philippines**

**Kolambugan Water District**

(GOVERNMENT OWNED & CONTROLLED CORP.)

Kolambugan, Lanao del Norte

TIN: 004-365-844 CCC No. 539

**KOLWD PROGRAMS AND PROJECTS**

As of December 31, 2015

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Project****Program****Activity Name** | **Location****Target Beneficiaries** | **Total****Cost** | **Date****Started** | **Status of Project Implementation** |
| **Target****Completion****Date** | **Actual****Completion Date** | **% of Completion** | **Total****Cost Incurred** | **Remarks** |
| 1 | Pipe Line Extension | Titunod to Libertad  | P1,270,546.70  | January 2, 2015 | February 27, 2015 | February 28, 2015 | 100% | P1,270,546.70 | Fully Implemented |
|  **Total Project Cost P 1,270,546.70** |
| D:\My Pictures\signatures\signature-cabataña.pngPrepared by: **FLORA MAY S. CABATAÑA** UCSA-D | D:\My Pictures\signatures\signature-bergado.pngChecked by: **HERMINIA C. BERGADO** Corporate Accounts Analyst | D:\My Pictures\signatures\signature-infante.pngApproved by: **ENGR. LIONEL ALFREDO A. INFANTE**General Manager |